# Development Plan — Phase 0 Complete, Moving to Build

Companion to: every document already in docs/ — this is where planning turns into build order. Phases here are engineering phases, distinct from the product roadmap phases in PRD.md §7 (MVP1/Phase 2/Phase 3) — a single product phase (say, MVP1) is built across several engineering phases below.

Sequencing rule, as instructed: finish each phase before starting the next, unless a later phase genuinely can’t wait (called out explicitly where that’s the case) — in which case we skip ahead deliberately and come back, not drift there by accident.

## Phase 0 — Done

PRD, SRS, competitive analysis, Meta connect-flow research, design prompts (product + four deck variants), landing-page waitlist prompt, Terms of Service/Privacy Policy drafts. Everything lives in docs/.

## Working Conventions (apply from Phase 1 onward, every phase)

These aren’t a phase — they’re standing rules for how code gets written throughout:

- One component per file. No jam-packed pages. A Jaspr screen that has a header, a form, and a list is three components in three files, composed in a fourth — not one 400-line build method. Same discipline server-side: one endpoint’s business logic doesn’t balloon into a single file just because it’s convenient in the moment.

- Comment in detail. Not restating what the code obviously does, but why — the same way degenbot_server’s existing code explains rationale inline (e.g. the pubspec’s package-selection-rationale block, or REFACTOR_NOTES.md’s explanation of the trader-rule-engine reasoning). Every service, repository, and non-obvious function gets a doc comment explaining its purpose and any constraint it’s working around.

- Deploy via .sh scripts, following the pattern already proven in degenbot_web/build.sh and deploy.sh: env-var-driven (never hardcoded secrets in the script itself), a validation block that fails loudly with instructions if a required var is missing, clear emoji-flagged progress output, and a “next steps” summary printed at the end. Every deployable unit (server, web dashboard, docs site) gets its own script following this shape.

- Reuse before rebuilding. Before writing a service from scratch, check whether Asami or Degenbot already solved it (SRS.md’s tech-stack table cites the specific files to reuse — DTO/repository pattern, IMessagingService, imagekit_service.dart, payment services, wallet encryption) and whether a vetted pub.dev package exists before either.

## Phase 1 — Server Foundation

Done when: a running botigo_server (or renamed once branding is final) has workspace-scoped auth, the Serverpod-model + Supabase-DTO-repository pattern wired end to end for at least one real model, and passes its own tests locally.

### 1a. Repo/branding cleanup

Kola is confirmed — rename the project/folder from botigo accordingly. No longer blocked.

### 1b. Persistence pattern

Port the Degenbot pattern into the server: BaseDto<T>, a repository per domain model, Supabase client wrapper, get_it DI wiring, envied-based env config. Confirmed in SRS.md §2 — this is the highest-priority foundational decision, everything else depends on it being right before more models pile on top.

### 1c. Core domain models

Workspace, WorkspaceMember, Bot, Channel — the four models nothing else can be built without. Each gets its .spy.yaml, DTO, and repository per the pattern above.

### 1d. Auth & multi-tenancy

Session auth for the dashboard, workspace-scoped row isolation enforced at the repository layer (SRS.md §5) from the very first query written, not retrofitted later.

### 1e. Landing page (moved up from Phase 6 — not hard to build, design is finished)

Build the marketing landing page from the finished Kola Landing.dc.html export in Kola design system specs/ — real design tokens already confirmed (bg #FAF6EF, accent #C1552E, text #1C1815, Newsreader + Instrument Sans, waitlist/launched-mode toggle, dismissible banner, sticky blurred header, custom kola-drop SVG logo). Built as its own Jaspr client-mode app (per the kopicat_landing reference pattern — see Phase 4a note on Jaspr mode), one component per file, wired to the waitlist-capture addition from LANDING_PAGE_WAITLIST_PROMPT.md. This can genuinely run in parallel with 1b–1d since it has no dependency on the server persistence work — it’s a static/compiled-JS surface with, at most, a lightweight waitlist-submission endpoint. Ships here specifically because the design is done and the build is small, not because it’s a hard MVP1 dependency — pulling it forward de-risks having zero real traction data by the time the pitch decks (DECK_DESIGN_PROMPT.md Slide 12) get used.

## Phase 2 — Messaging Channels

Done when: a message sent to a real Telegram bot gets a real reply from a hardcoded/simple response, end to end through the new server.

### 2a. Telegram adapter

Televerse-based IMessagingService implementation — this ships first because it’s genuinely free and has no external approval dependency (META_CONNECT_FLOW.md §3a). Reuse the interface shape already proven in Degenbot/Asami.

### 2b. WhatsApp adapter + Embedded Signup

The in-app “Connect via Meta” flow (META_CONNECT_FLOW.md §2), bring-your-own-number only, with the mandatory upfront disclosure screen (§3a). This has an external dependency outside our control — Meta App Review — so start the Meta Tech Provider registration and App Review submission in parallel with Phase 1, not after Phase 2 begins, since its timeline doesn’t follow our sprint schedule.

## Phase 3 — Errand Engine & AI Orchestration

Done when: a bot can answer a question grounded in a manually-seeded piece of knowledge, and separately execute one built-in Errand, both through the multi-provider AI orchestrator.

### 3a. Multi-provider AI orchestrator

Provider-agnostic interface (per SRS.md §10), starting with one real provider wired in, others stubbed behind the same interface so switching is proven possible early, not assumed.

### 3b. Errand data model + built-in fulfillment

Errand, ErrandCredential, ErrandExecutionLog models; built-in Errand type working first (no external call), before webhook/DB-credential types (SRS.md §7.2).

### 3c. Webhook and database-credential Errand types

Webhook-backed Errands, then read-only database-credential Errands with the query-template-not-open-SQL constraint (SRS.md §7.2) — deliberately in that order, webhook is the lower-trust, simpler case.

### 3d. Security filter pass

The pre-execution safety check on any Errand call or outbound message touching money/personal data (SRS.md §10) — built now, even in a minimal form, since it’s the seam the Phase 3-of-the-product-roadmap fraud engine plugs into later. Retrofitting a security seam after the fact is much harder than building the hook now and filling it in later.

## Phase 4 — Dashboard (Jaspr + Relic)

Unblocked: the Kola design system specs (12 .dc.html page exports) and a confirmed real Jaspr+Relic reference pattern (copycat/kopicat) are both in hand. More Jaspr reference project links may still arrive and should be reviewed as they do, but there’s now enough to start.

### 4a. Confirmed Jaspr + Relic pattern

Every real precedent examined so far — degenbot_web, kopicat (root), kopicat_landing — uses jaspr: mode: client (static/compiled-JS), not server-rendered Jaspr. Relic shows up specifically on the server side in kopicat_server: a standalone RelicApp() with chained .get/.post route registration and a .fallback, one Handler get xHandler => (Request req) async {...} per file under lib/routes/, Response.badRequest/.internalServerError for error paths, Body.fromString(jsonEncode(...), mimeType: MimeType.json) for JSON responses. Applied to Kola: the dashboard is a jaspr: mode: client app that calls our own Serverpod-fronted API — with a Relic-based thin API layer only if/where we need a lightweight HTTP surface Serverpod’s generated client doesn’t already cover (e.g. webhook receivers, file upload endpoints). This is a deliberate, confirmed choice, not a guess — but it does leave one open question worth a conscious decision rather than a silent default: SRS.md’s original assumption of an SSR-first marketing/dashboard site (for SEO) conflicts with every real precedent being client-mode. Recommendation: client-mode for the dashboard (no SEO need, matches every reference project) and client-mode for the landing/marketing/docs surfaces too unless SEO performance data later says otherwise — flagged in SRS.md §3 as a decision made, with the tradeoff stated, not an unresolved gap.

### 4b. Confirm remaining Relic/Jaspr reference projects as they’re shared

Read each new linked reference project before writing dashboard code that depends on its pattern — this is exactly the mistake the “don’t guess at architecture” principle throughout this project has been avoiding.

### 4c. Dashboard shell

Sidebar/bottom-tab-bar shell per DESIGN_PROMPT.md and the real Kola Dashboard Shell.dc.html export, mobile-first, one component per file per the working conventions above.

### 4d. Chat Mode + Structured Mode

Both surfaces over the same Errand/bot data, per SRS.md §11 — built together, since they’re deliberately two views of one thing, not two features.

### 4e. Errand builder, Knowledge base page, Conversations inbox, Integrations page

In roughly that order — Errand builder and Knowledge base are core to a working MVP1 demo; Conversations and Integrations can trail slightly.

## Phase 5 — Billing, Trial, Metering

Done when: a new workspace gets 48 hours full access, steps down automatically, and a plan upgrade actually changes its limits.

### 5a. Usage metering model

Subscription, UsageRecord, the per-MB image metering from SRS.md §6a — one metering system, multiple usage classes, not a bespoke system per feature.

### 5b. Trial state machine

The two-stage 48-hour/14-day mechanic from PRD.md §10, as an explicit, testable state machine (not implicit date-math scattered across the codebase).

### 5c. Paystack/Flutterwave integration (built, not switched on)

Per PRD.md §6 — the services exist and are tested against sandbox, but no live “collect payment” Errand is exposed yet.

## Phase 6 — Docs Site

Landing page + waitlist moved to Phase 1e — it shipped early because the design was already finished and the build is small; nothing landing-page-related remains in this phase. Can start in parallel with Phase 4, since the docs site is a separate Jaspr surface that doesn’t depend on the dashboard being finished (per SRS.md §3).

### 6a. Developer docs site

Per SRS.md §12 and DESIGN_PROMPT.md §12, including the “Connect your WhatsApp” walkthrough page once real screenshots of our own flow exist. Built jaspr: mode: client, matching the confirmed pattern from Phase 4a.

## Phase 7 — Deploy & Soft Launch

### 7a. Deployment scripts

One .sh script per deployable surface (server, dashboard, marketing/docs site), following the degenbot_web pattern per Working Conventions above.

### 7b. Meta Business Verification confirmed live

Gate check — nothing in Phase 2’s WhatsApp adapter can go live for real users until this clears, independent of code readiness.

### 7c. Soft launch on Telegram first

Given Telegram has zero external approval dependency, it’s the natural first channel to go fully live on, even if WhatsApp is still mid-review — matches the “Telegram as the true zero-cost front door” positioning already established in META_CONNECT_FLOW.md §3a.

## Open Items Before Later Phases Can Proceed

- Final brand name — Resolved. Kola is confirmed final; Phase 1a’s rename can proceed.

- Design files folder access — Resolved. The full 12-page Kola design system spec is in hand.

- Jaspr reference project links — Substantially resolved. copycat/kopicat confirmed the real Relic-pairing pattern (Phase 4a). Still open: more reference projects may be shared and should be reviewed as they arrive, per Phase 4b.

- Meta Tech Provider registration/App Review — external timeline, start now in parallel with Phase 1, don’t wait for Phase 2 to begin it. Still open.